# WBS Dictionaries

# Dictionary 1: Hierarchical WBS Dictionary (Deliverable-Oriented)

## 1. Project Overview

• Project Name: Online Hospital Appointment System

• Objective: To design, develop, and deploy a hospital appointment platform supporting patients, doctors, and administrators.

• Deliverables: User portal, Doctor portal, Admin panel, Database system, Security, Testing, Documentation.

## 2. Major Work Packages

1.0 Patient Module

1.1 Registration & Login

1.2 Appointment Booking

1.3 Payment Integration

1.4 Notification & Reminder Service

2.0 Doctor Module

2.1 Schedule Management

2.2 Patient Records Access

2.3 Prescription Upload

3.0 Admin Module

3.1 User Management

3.2 Reporting & Analytics

3.3 System Configuration

4.0 Technical Infrastructure

4.1 Database Design

4.2 API Development

4.3 Security & Privacy Controls

5.0 Testing & Deployment

5.1 Functional Testing

5.2 User Acceptance Testing (UAT)

5.3 Deployment to Live Environment

6.0 Documentation & Training

6.1 User Manual

6.2 Technical Documentation

6.3 Training Sessions

| Term | Definition |
| --- | --- |
| WBS (Work Breakdown Structure) | A hierarchical decomposition tool that breaks down project scope into manageable, deliverable-oriented components, connecting project objectives to specific tasks. |
| WBS Level | The hierarchical layer of elements in a WBS; Level 1 is the project itself, with subsequent levels breaking down into phases, tasks, and subtasks. |
| Deliverable | A tangible or intangible output (e.g., report, prototype, software module) produced by completing WBS tasks, serving as a milestone for scope verification. |
| Work Package | The lowest-level element in a WBS, representing a specific, assignable unit of work with clear duration, resources, and responsible parties. |
| WBS Dictionary | A supplementary document to the WBS diagram, detailing attributes of each WBS element (e.g., task description, dependencies, quality standards). |
| Decomposition Logic | The principle for breaking down WBS elements, usually based on project phases, functional departments, or deliverable types to ensure completeness and non-overlapping. |

# Dictionary 2: Task-Oriented WBS Dictionary (Process-Oriented)

Phase 1: Initiation & Planning

Define scope and objectives

Identify stakeholders and requirements

Create project charter and resource plan

Phase 2: System Design

Draft user interface mockups

Establish database schema

Design backend architecture

Security and compliance planning

Phase 3: Development

Frontend coding (patient, doctor, admin modules)

Backend coding (APIs, authentication, scheduling logic)

Database implementation

Integration of payment gateway

Phase 4: Testing & Quality Assurance

Unit testing of modules

Integration testing

Performance testing

Security and privacy testing

User acceptance testing

Phase 5: Deployment & Maintenance

Deployment to production servers

Backup and recovery setup

Continuous monitoring and support

Feature updates and bug fixes

Phase 6: Documentation & Handover

Prepare user guide and admin manual

Record training videos

Final project report and handover

| Term | Definition |
| --- | --- |
| Scope Baseline | A combination of the approved WBS, WBS Dictionary, and Scope Statement, serving as the benchmark for project scope control. |
| WBS Coding | A system of alphanumeric labels assigned to WBS elements (e.g., 1.1 for Phase 1 Task 1) to facilitate tracking, reporting, and resource allocation. |
| Rolling Wave Planning | A WBS development method where high-level elements are detailed immediately, while lower-level elements (for future phases) are defined incrementally as the project progresses. |
| Scope Creep | Uncontrolled changes or expansions to the project scope beyond the approved WBS, often caused by unclear decomposition or lack of change management. |
| WBS Alignment | The process of ensuring WBS elements are consistent with project objectives, stakeholder expectations, and other project management plans (e.g., schedule, budget). |
| WBS Validation | A review activity to confirm that the WBS is complete (covers all scope), accurate (no redundant elements), and consistent with project requirements. |